# YourVote: Online University Voting System

## Test Plan (IEEE 829-style)

| Document ID | YV-TP-001 |
| --- | --- |
| Version | 1.0 |
| Author | R231706F Danielias D Bhidhi |
| Module | Software Testing and Quality Assurance |
| Lecturer | Dr Masimba |
| Repository | https://github.com/Sociotech16/YourVote |

## 1. Introduction

### 1.1 Purpose

This plan describes how YourVote will be tested and how quality will be monitored, measured and improved throughout the project lifecycle. It defines the scope, approach, resources, schedule, entry/exit criteria and deliverables of all testing activities.

### 1.2 System overview

YourVote is a web-based election platform for a university. Administrators create elections, positions and candidates and register eligible voters. Students log in with their student ID, cast one vote per position while an election is open, and view published results. Administrators can search, monitor turnout and export reports.

### 1.3 Project objectives

The primary goal is to demonstrate the systematic application of software testing and QA, not just to produce a working application.

| # | Objective | Measure of success |
| --- | --- | --- |
| O1 | Verify every requirement through documented, traceable test cases | 100% requirements coverage in the traceability matrix |
| O2 | Apply Black-Box techniques (EP, BVA, Decision Table, State Transition) | Test design documents for each technique |
| O3 | Apply White-Box techniques (Statement and Branch coverage) | Core logic ≥ 80% branch coverage, ≥ 85% statement coverage |
| O4 | Implement test automation at unit, API and UI levels | Jest, Supertest, React Testing Library and Playwright/Cypress suites running in CI |
| O5 | Assess performance under realistic voting load | p95 response time < 2 s at 200 concurrent users, error rate < 1% |
| O6 | Identify and remediate security weaknesses | Zero open critical/high findings from OWASP ZAP and manual tests at release |
| O7 | Track defects through a controlled lifecycle | Every defect logged, prioritised, fixed, retested and closed |
| O8 | Collect metrics and show quality improving over time | Metrics report and charts in the final report |
| O9 | Align the process with ISO 25010, with CMMI/ISO 9001 principles | ISO 25010 mapping with evidence for all eight characteristics |

### 1.4 References

- IEEE 829-2008, Standard for Software and System Test Documentation

- ISO/IEC 25010:2011, Systems and software quality models

- ISO 9001:2015 and CMMI process principles

- OWASP Top 10 and OWASP ASVS

- YourVote Requirements Specification (Appendix A of this document)

## 2. Test Items

### 2.1 Items to be tested

| ID | Item | Description |
| --- | --- | --- |
| TI-1 | Authentication module | Registration, login, JWT issuing/validation, password reset, role-based access |
| TI-2 | Election management module | Election, position and candidate CRUD, election lifecycle |
| TI-3 | Voter management module | Voter CRUD, faculty assignment, eligibility |
| TI-4 | Voting module | Eligibility check (canVote()), ballot casting, duplicate prevention, receipt |
| TI-5 | Search and filter module | Election, candidate and voter search |
| TI-6 | Reporting module | Results, turnout by faculty, CSV/PDF export, audit log |
| TI-7 | React frontend | Forms, validation messages, navigation, responsiveness |
| TI-8 | REST API (Node.js/Express) | All endpoints, middleware, error handling |
| TI-9 | Database layer (MongoDB) | Schema constraints, data integrity, queries |
| TI-10 | Deployed environments | Staging and production deployments |

### 2.2 Items not to be tested

- Third-party services' internal behaviour (Vercel, Render, MongoDB Atlas, email provider)

- Native mobile apps (out of scope; mobile web is tested via responsive layout)

- Load beyond free-tier hosting limits (documented as a known limitation)

- Legal and regulatory compliance of real-world elections

- Penetration testing of the hosting providers' infrastructure

### 2.3 Features not tested in depth

- Email delivery content and styling (verified only that a reset message is triggered)

- Localisation (English only)

## 3. Test Approach

### 3.1 Test levels

| Level | Purpose | Tools | Responsible |
| --- | --- | --- | --- |
| Unit | Test functions and components in isolation (canVote(), validators, vote counting, React components) | Jest, React Testing Library, Vitest | Developer/Tester |
| Integration | API ↔ database, frontend ↔ API, auth middleware ↔ protected routes | Jest, Supertest, mongodb-memory-server | Developer/Tester |
| System / E2E | Complete user and admin journeys in a deployed-like environment | Playwright or Cypress | Developer/Tester |
| UI / Usability | Layout, validation messages, accessibility basics, cross-browser | Manual checklist, Lighthouse, axe | Developer/Tester |
| Performance | Response time, throughput, error rate under load | k6 (or Artillery/JMeter) | Developer/Tester |
| Security | Vulnerability scanning and manual attack scenarios | OWASP ZAP, npm audit, manual tests, Postman | Developer/Tester |
| Regression | Re-run of automated suites after every fix/change | GitHub Actions | Automated |

### 3.2 Black-box techniques

| Technique | Applied to | Requirement(s) |
| --- | --- | --- |
| Equivalence Partitioning | Student ID format, password classes (valid, too short, too long, missing uppercase/digit/special), candidate name, email | REQ-01, 02, 09, 10 |
| Boundary Value Analysis | Password length (7, 8, 20, 21); candidates per position (1, 2, 10, 11); vote submitted at start−1s, start, end, end+1s; failed login attempts (4, 5, 6) | REQ-02, 04, 09, 14 |
| Decision Table Testing | Voting eligibility: logged in? registered voter? faculty eligible? election open? already voted? → Allow / Reject with reason | REQ-12, 13 |
| State Transition Testing | Election lifecycle: Draft → Scheduled → Open → Closed → Results Published (valid and invalid transitions) | REQ-11 |
| Error guessing | Malformed JSON, empty bodies, oversized inputs, special characters | REQ-25 |

### 3.3 White-box techniques

- Statement coverage and branch coverage measured with Jest's Istanbul (--coverage) on the eligibility function, vote-counting logic, validators and auth middleware.

- These functions are implemented as pure functions to make every branch reachable from unit tests.

- Coverage HTML reports are archived per iteration to show the coverage trend.

- Basic control-flow graphs and cyclomatic complexity are documented for canVote() and countVotes().

### 3.4 Test automation strategy

| Layer | Tool | Trigger |
| --- | --- | --- |
| Backend unit + API integration | Jest + Supertest + mongodb-memory-server | Every push / pull request |
| Frontend components | Vitest/Jest + React Testing Library | Every push / pull request |
| End-to-end | Playwright or Cypress | Pull requests to main and nightly |
| API collection | Postman + Newman | On demand and in CI |
| Static analysis | ESLint, Prettier, SonarCloud | Every push |
| Dependency audit | npm audit | Every push |

The GitHub Actions pipeline runs: lint → unit → integration → coverage gate → E2E → deploy (on merge to main).

### 3.5 Performance test approach

- Tool: k6 against the staging environment.

- Scenarios: (a) login under load, (b) 100 → 200 → 500 virtual users casting votes within a window, (c) results page under load, (d) spike test.

- Metrics: average and p95 response time, throughput (req/s), error rate.

- Targets: p95 < 2 s, error rate < 1% at 200 concurrent users.

- Limitation: Render's free tier has cold starts and limited CPU/RAM. Results are reported honestly with this caveat, and a warm-up request is sent before each run.

### 3.6 Security test approach

- Automated: OWASP ZAP baseline scan on staging, npm audit, SonarCloud security hotspots.

- Manual scenarios:

  - NoSQL injection in login and search fields

  - Cross-site scripting (XSS) in text fields

  - Brute-force login, then verify rate limiting/lockout

  - Broken access control (voter calling admin endpoints)

  - JWT tampering, expiry and algorithm confusion

  - Double voting via replayed requests and concurrent requests

  - Insecure direct object references (viewing another voter's data)

  - Information leakage in error messages and headers

- Hardening to verify: helmet, express-rate-limit, bcrypt hashing, input sanitisation, CORS allow-list, HTTPS.

- Every finding is documented with before and after evidence.

### 3.7 Usability and compatibility testing

- Cross-browser: Chrome, Firefox, Edge (latest); Safari if available.

- Responsive: 360 px, 768 px, 1280 px widths.

- Accessibility basics: keyboard navigation, labels, contrast, Lighthouse accessibility score ≥ 90.

### 3.8 Defect management approach

Defects are logged in GitHub Issues with labels bug, severity-critical|high|medium|low, priority-P1..P4 and module-*, and tracked on a GitHub Projects board.

Lifecycle: New → Assigned → In Progress → Fixed → Retested → Closed (or Reopened / Rejected / Deferred).

Severity definitions

| Level | Definition | Example |
| --- | --- | --- |
| Critical | System unusable, data integrity or election integrity compromised | A voter can vote twice |
| High | Major function fails, no workaround | Admin cannot create an election |
| Medium | Function partly fails, workaround exists | Search filter ignores faculty |
| Low | Cosmetic or minor usability issue | Misaligned button, typo |

Priority definitions

| Level | Meaning | Target fix time |
| --- | --- | --- |
| P1 | Fix immediately, blocks testing | Same day |
| P2 | Fix before next iteration ends | 2 days |
| P3 | Fix before release | 5 days |
| P4 | Fix if time permits | Backlog |

## 4. Entry and Exit Criteria

### 4.1 Entry criteria (per test level)

- Requirements for the module are documented and numbered.

- Test cases for the module are designed and reviewed.

- Code for the module is committed and builds successfully in CI.

- The test environment and test data are available.

### 4.2 Suspension criteria

- Build fails or the environment is unavailable.

- An open critical defect blocks further testing of the affected module.

### 4.3 Exit criteria (release)

- 100% of planned test cases executed.

- Pass rate ≥ 95%, with all failures explained.

- Zero open critical or high defects; medium defects documented with a decision.

- Branch coverage ≥ 80% and statement coverage ≥ 85% on core logic (eligibility, vote counting, validators, auth).

- 100% of requirements covered in the traceability matrix.

- Performance targets in section 3.5 met, or deviations documented.

- Zero open critical/high security findings.

- SonarCloud: Reliability A, Security A, Maintainability A or B; duplication < 5%.

- CI pipeline green on main.

## 5. Test Environment

### 5.1 Environments

| Environment | Purpose | Frontend | Backend | Database |
| --- | --- | --- | --- | --- |
| Local | Development, unit and integration tests | Vite dev server (localhost:5173) | Node/Express (localhost:5000) | Local MongoDB or in-memory |
| Test (CI) | Automated test runs | n/a | GitHub Actions runner | mongodb-memory-server |
| Staging | Integration, E2E, performance and security testing | Vercel preview (develop branch) | Render free web service | MongoDB Atlas M0, yourvote_staging |
| Production | Live demo and defense | Vercel (main branch) | Render free web service | MongoDB Atlas M0, yourvote_prod |

Secrets are held in environment variables (GitHub Secrets, Vercel and Render dashboards). .env files are never committed.

### 5.2 Tools

| Category | Tool |
| --- | --- |
| Version control | Git, GitHub |
| CI/CD | GitHub Actions |
| Unit/integration | Jest, Supertest, mongodb-memory-server |
| Frontend testing | React Testing Library, Vitest |
| E2E | Playwright or Cypress |
| API testing | Postman, Newman |
| Performance | k6 |
| Security | OWASP ZAP, npm audit |
| Code quality | ESLint, Prettier, SonarCloud |
| Defect tracking | GitHub Issues and Projects |
| Accessibility | Lighthouse, axe DevTools |

### 5.3 Test data

- Seed script generates: 2 admins, 200 voters across 5 faculties, 3 elections (one per state: scheduled, open, closed), 4 positions, and 3–5 candidates per position.

- A separate dataset holds boundary and invalid inputs.

- No real student data is used.

## 6. Roles and Responsibilities

This is an individual project, so one person holds all roles. Roles are still separated in the documentation to show good practice.

| Role | Responsibility |
| --- | --- |
| Project manager | Scheduling, risk tracking, deliverables |
| Business analyst | Requirements and traceability matrix |
| Developer | Implementation, unit tests, defect fixes |
| Test analyst | Test design, execution, defect reporting, metrics |
| QA lead | Standards mapping, process improvement, sign-off |
| Lecturer | Approves the proposal and evaluates deliverables |

## 7. Schedule

Testing runs alongside development, module by module. Dates are adjusted to the actual project calendar.

| Phase | Activities | Deliverable | Planned dates |
| --- | --- | --- | --- |
| 0 | Proposal approval | Approved proposal | [ ] |
| 1 | Requirements, environment setup | Requirements list, repo, CI | [ ] |
| 2 | Test Plan | This document | [ ] |
| 3 | Auth module: design, build, test | Test cases, results | [ ] |
| 4 | Elections/Candidates CRUD | Test cases, results | [ ] |
| 5 | Voting module (eligibility, decision table) | Test cases, coverage | [ ] |
| 6 | Search and Reports | Test cases, results | [ ] |
| 7 | E2E automation | Playwright/Cypress suite | [ ] |
| 8 | Performance and security testing | Performance and security reports | [ ] |
| 9 | Metrics, ISO 25010 mapping, final report | Final report, README | [ ] |
| 10 | Live demo and defense | Demonstration | [ ] |

## 8. Risks and Contingencies

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Render free tier cold starts slow tests and the demo | High | Medium | Warm-up request before tests and demo; document as a limitation |
| R2 | Free-tier limits distort performance results | High | Medium | Report honestly; also run a local baseline |
| R3 | MongoDB Atlas M0 storage/connection limits | Medium | Medium | Small seed data; separate databases; clean up after tests |
| R4 | Insufficient time to test all modules deeply | Medium | High | Prioritise by risk (voting and auth first); keep scope small |
| R5 | Flaky E2E tests | Medium | Medium | Use explicit waits, isolated test data, retries limited to 1 |
| R6 | Secrets leaked to GitHub | Low | High | .gitignore, GitHub Secrets, secret scanning enabled |
| R7 | Network failure during the live demo | Medium | High | Screen-recorded backup, local environment ready |
| R8 | Single-person project: no independent review | High | Medium | Checklists, peer review requested from a classmate for test cases, static analysis as an objective reviewer |

## 9. Metrics to Collect

| Metric | Definition | Target |
| --- | --- | --- |
| Test cases planned / executed / passed | Counts per module | 100% executed, ≥ 95% passed |
| Pass rate | Passed ÷ executed | ≥ 95% |
| Requirements coverage | Requirements with ≥ 1 test ÷ total | 100% |
| Statement / branch coverage | Istanbul report | ≥ 85% / ≥ 80% on core logic |
| Defect density | Defects ÷ KLOC (and per module) | Trending down |
| Defects by severity and module | Count | Chart in final report |
| Defect removal efficiency | Defects found before release ÷ total found | ≥ 90% |
| Mean time to fix | Average days from New to Closed | Within priority targets |
| Defect trend | Opened vs closed per week | Closed ≥ opened by the end |
| Performance | avg, p95, throughput, error rate | See section 3.5 |
| SonarCloud ratings | Reliability, security, maintainability, duplication | A/A/A-B, < 5% |
| Automation ratio | Automated ÷ total test cases | ≥ 70% |

## 10. Test Deliverables

| # | Deliverable | Format / location |
| --- | --- | --- |
| D1 | Approved project proposal | docs/ |
| D2 | Requirements list and traceability matrix | docs/requirements.md, spreadsheet |
| D3 | Test Plan (this document) | docs/TEST_PLAN.md |
| D4 | Test design: EP, BVA, decision tables, state transition | docs/test-design/ |
| D5 | Test cases and execution results | Spreadsheet / docs/test-cases/ |
| D6 | Automated test scripts (unit, API, UI) | server/tests, client/src/**/__tests__, e2e/ |
| D7 | CI/CD pipeline and run evidence | .github/workflows/, screenshots |
| D8 | Coverage reports | coverage/ (HTML) and screenshots |
| D9 | Performance test scripts and report | performance/, docs/performance-report.md |
| D10 | Security test report with before/after evidence | docs/security-report.md |
| D11 | Defect log (GitHub Issues export) | docs/defect-log.csv |
| D12 | Metrics summary and charts | docs/metrics.md |
| D13 | ISO 25010 mapping and CMMI/ISO 9001 statement | docs/quality-standards.md |
| D14 | Final report and README (architecture, setup, live URLs) | README.md, docs/final-report |
| D15 | Live demonstration and backup recording | Online defense |

### 10.1 System deliverables

- A deployed YourVote web application (staging and production URLs)

- Source code in the GitHub repository with version history

- Seed data and setup scripts

## 11. Quality Standards Alignment (summary)

| ISO 25010 characteristic | Evidence planned |
| --- | --- |
| Functional suitability | Requirement-based test cases, traceability matrix |
| Performance efficiency | k6 results against targets |
| Compatibility | Cross-browser and responsive tests |
| Usability | UI tests, validation messages, accessibility checks |
| Reliability | Error-handling tests, recovery behaviour, uptime |
| Security | ZAP scan, manual attack tests, fixes |
| Maintainability | ESLint, SonarCloud, modular code, coverage |
| Portability | Same build runs in local, staging and production |

Process alignment (CMMI / ISO 9001): the project follows a planned and documented process (this plan), is measured through defined metrics, controls change and defects through version control and issue tracking, and improves continually by reviewing metrics after each iteration and acting on the findings.

## 12. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Author |  |  |  |
| Lecturer |  |  |  |

# Appendix A: Requirements List

| ID | Requirement | Module | Priority |
| --- | --- | --- | --- |
| REQ-01 | A user shall register with a valid student ID (two uppercase letters followed by six digits), name, faculty, and email; duplicate student IDs are rejected | Auth | High |
| REQ-02 | Passwords shall be 8–20 characters and contain an uppercase letter, a lowercase letter, a digit and a special character | Auth | High |
| REQ-03 | A registered user shall log in with student ID and password and receive a JWT | Auth | High |
| REQ-04 | After 5 consecutive failed logins the account shall be temporarily locked and login endpoints rate-limited | Auth | High |
| REQ-05 | A user shall reset a forgotten password via a time-limited token | Auth | Medium |
| REQ-06 | Admin routes shall only be accessible to the Admin role (role-based access control) | Auth | High |
| REQ-07 | Expired, tampered or missing JWTs shall be rejected with a 401 response | Auth | High |
| REQ-08 | An admin shall create, view, update and delete elections; the end date must be after the start date | Elections | High |
| REQ-09 | An admin shall manage positions and candidates; each position shall have between 2 and 10 candidates | Elections | High |
| REQ-10 | An admin shall create, view, update and delete voters and assign each to a faculty | Voters | High |
| REQ-11 | Elections shall follow the lifecycle Draft → Scheduled → Open → Closed → Results Published; invalid transitions are rejected | Elections | High |
| REQ-12 | A voter may vote only if logged in, registered, faculty-eligible, the election is open and they have not yet voted | Voting | Critical |
| REQ-13 | A voter shall cast at most one vote per position per election | Voting | Critical |
| REQ-14 | Votes shall be accepted only between the election start and end times (inclusive of start, exclusive of end) | Voting | Critical |
| REQ-15 | Ballots shall not be linkable to voter identity; the voter receives a confirmation receipt | Voting | High |
| REQ-16 | Replayed or concurrent duplicate vote requests shall be rejected | Voting | Critical |
| REQ-17 | Users shall search and filter elections by name and status | Search | Medium |
| REQ-18 | Admins shall search candidates by name/position and voters by name, student ID, faculty and voting status | Search | Medium |
| REQ-19 | The system shall display results by candidate once published, with correct vote counts | Reports | High |
| REQ-20 | The system shall report turnout by faculty | Reports | Medium |
| REQ-21 | Admins shall export results and turnout as CSV and PDF | Reports | Medium |
| REQ-22 | The system shall keep an audit log of security-relevant actions (login, vote cast, election changes) | Reports | High |
| REQ-23 | Under 200 concurrent users, p95 response time shall be under 2 seconds with an error rate under 1% | Non-functional | Medium |
| REQ-24 | The system shall apply security hardening: hashed passwords, security headers, input sanitisation, CORS allow-list, HTTPS | Non-functional | High |
| REQ-25 | The UI shall be responsive and accessible, show clear validation messages, and the system shall return safe, consistent error responses without leaking internals | Non-functional | Medium |

# Appendix B: Requirements-to-Test Traceability (initial)

| Requirement | Test level(s) | Technique(s) | Automated by |
| --- | --- | --- | --- |
| REQ-01 | Unit, API, UI | EP | Jest, Supertest, RTL |
| REQ-02 | Unit, UI | EP, BVA | Jest, RTL |
| REQ-03 | API, E2E | Positive/negative | Supertest, Playwright |
| REQ-04 | API, Security | BVA, error guessing | Supertest, manual |
| REQ-05 | API, E2E | Positive/negative | Supertest |
| REQ-06 | API, Security | Access-control matrix | Supertest, manual |
| REQ-07 | API, Security | Error guessing | Supertest, manual |
| REQ-08 | Unit, API, E2E | EP, BVA (dates) | Jest, Supertest, Playwright |
| REQ-09 | API, UI | BVA (2, 10 candidates) | Supertest, RTL |
| REQ-10 | API, E2E | CRUD, EP | Supertest, Playwright |
| REQ-11 | Unit, API | State transition | Jest, Supertest |
| REQ-12 | Unit, API, E2E | Decision table, statement/branch coverage | Jest, Supertest, Playwright |
| REQ-13 | Unit, API | Decision table, branch coverage | Jest, Supertest |
| REQ-14 | Unit, API | BVA (start/end timestamps) | Jest, Supertest |
| REQ-15 | API, Integration | Data inspection | Supertest |
| REQ-16 | API, Security | Replay/concurrency | Supertest, k6, manual |
| REQ-17 | API, UI | EP | Supertest, RTL |
| REQ-18 | API, UI | EP | Supertest, RTL |
| REQ-19 | Unit, API | Statement/branch coverage | Jest, Supertest |
| REQ-20 | API | Integration | Supertest |
| REQ-21 | API, E2E | Output verification | Supertest, Playwright |
| REQ-22 | API, Integration | Integration | Supertest |
| REQ-23 | Performance | Load, spike | k6 |
| REQ-24 | Security | Scan, manual | ZAP, npm audit, manual |
| REQ-25 | UI, API | Checklist, error guessing | Lighthouse, manual, Supertest |

The full traceability matrix, with test case IDs and results, is maintained in the test case spreadsheet and updated after each iteration.